Project Timeline

The timeline created is based on the WBS created in the previous week.

| Task | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 |
| --- | --- | --- | --- | --- | --- | --- |
| Planning | ███ |  |  |  |  |  |
| Requirements | ███ | ███ |  |  |  |  |
| Design |  | ███ | ███ |  |  |  |
| Development |  |  | ███ | ███ | ███ | ███ |
| Testing |  |  |  |  |  |  |

Risk Assessment

| Risk ID | Risk Description | Impact | Likelihood | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R1 | Delay in development tasks | High | Medium | Monitor progress weekly and adjust deadlines |
| R2 | Issues in AI integration | Medium | Medium | Perform early testing and use simple APIs |
| R3 | Poor communication among team | Medium | Low | Conduct weekly meetings and regular updates |
| R4 | App compatibility issues (Android) | Medium | Low | Test on different Android versions |
| R5 | Time constraints before submission | High | Medium | Prioritize key features and manage tasks efficiently |